Bi-Weekly Status Report

Name: **Daniel Vite**

* **Overall Status**:
  + On Time
* **Summary of Project tasking**
  + Meetings:
    - October Monday 10, 45 minutes
    - October Thursday 13, 22 minutes
    - October Monday 17, 25 minutes
  + Notes:
    - My notes are in GitHub repository as “Week 5-6 - Part 3 - Meeting Minutes Notes- Daniel Vite”
  + Stories Assigned:
    - GitHub Training
    - CRUD Training

Self Evaluation

* **Number of hours**
  + Week one: 8 hours
  + Week two: 10 hours
* **Accomplishments**
  + Number of story points completed:
    - 2
  + Number of stories completed:
    - 2
  + Personal Velocity:
    - 1
  + Project Velocity
    - 1
* **Performance**
  + Last Week's Performance Average
    - 1
  + This Week's Performance Average
    - 1
* **Challenges**
* There were two main challenges this sprint.
  + 1. Communication is getting better. However, we need to work better to organize and distribute the task to fill the SRS documents for the class.
  + 2. The distribution for the missing document SRS is basically Null. We need to work on that as a team.
* **Plan/Goals/Tasking** for next week/sprint
  + We will work on addressing the open issues with the SRS document and also apply the knowledge from this week into our project

Rubric

* 30% all questions answered
* 40% all project tasks completed
* 30% Performance average from this week and last week