Bi-Weekly Status Report

Name: **Daniel Vite**

* **Overall Status**:
  + On Time
* **Summary of Project tasking**
  + Meetings:
    - October Monday 24, 55 minutes
    - October Thursday 27, 15 minutes
    - October Monday 31, 30 minutes
  + Notes:
    - My notes are in GitHub repository as “Week 7-8 - Part 4 - Meeting Minutes Notes- Daniel Vite”
  + Stories Assigned:
    - Story 1: Familiarized with the SQL project Queries
    - Story 2: Queries Creation

Self Evaluation

* **Number of hours**
  + Week one: 8 hours
  + Week two: 10 hours
* **Accomplishments**
  + Number of story points completed:
    - 2
  + Number of stories completed:
    - 2
  + Personal Velocity:
    - 1
  + Project Velocity
    - 1
* **Performance**
  + Last Week's Performance Average
    - 1
  + This Week's Performance Average
    - 1
* **Challenges**
* The main challenge this sprint was understanding the assignments for the class

* **Plan/Goals/Tasking** for next week/sprint
  + We will work on creating SQL queries for our database

Rubric

* 30% all questions answered
* 40% all project tasks completed
* 30% Performance average from this week and last week